🛡️ SentinelStream 10-Day Step-by-Step Build Guide Every step · Every file · Every test · 2-3 hours/day FastAPI · PostgreSQL · Redis · Celery · Scikit-Learn · Docker · Nginx

# Before You Start — Tools to Install

Install these FIRST before Day 1. Each takes 5-10 minutes.

| Tool | How to Install | Why You Need It |
| --- | --- | --- |
| Docker Desktop | docker.com/products/docker-desktop → Download for Windows | Runs PostgreSQL, Redis, Nginx in containers — no manual install |
| Postman | postman.com → Download → Install | Test your API endpoints visually — like a browser for APIs |
| Python 3.11+ | python.org/downloads → 3.11 or 3.12 | Required for FastAPI and all packages |
| Git | git-scm.com → Download for Windows | Already have it if you ran git commands before |
| VS Code Extensions | Search in VS Code extensions panel | Python, Pylance, REST Client, GitLens, Docker |

Verify all tools are installed — run these in PowerShell python --version # Should show Python 3.11.x or 3.12.x docker --version # Should show Docker version 24.x.x git --version # Should show git version 2.x.x code --version # Should show VS Code version

# 10-Day Overview — What Gets Built When

| Day | Focus | What You Build | Test / Verify |
| --- | --- | --- | --- |
| 1 | Setup + Config | Project structure, .env, config.py, requirements.txt, .gitignore | Server runs, /health returns 200 OK |
| 2 | Database Models | All 4 SQLAlchemy models, Alembic migrations, DB connection | alembic upgrade head — all tables created |
| 3 | Auth System | JWT security.py, login endpoint, get_current_user dependency | Postman: POST /auth/token returns JWT |
| 4 | Core API | POST /transaction endpoint, Pydantic schemas, CRUD functions | Postman: submit transaction, get 200 response |
| 5 | Redis Layer | Cache service, idempotency middleware, rate limiting | Duplicate request returns cached result |
| 6 | Rule Engine | RuleEngine class, DB-driven rules, operators, priority system | Rule with amount>5000 fires on $7500 transaction |
| 7 | ML Model | Training data, Isolation Forest, ml_scorer.py, feature engineering | Score returns float 0.0–1.0 in < 80ms |
| 8 | Celery + Webhooks | Celery app, webhook task, retry logic, email alerts | Webhook delivered async — main thread not blocked |
| 9 | Docker + Nginx | Dockerfile, docker-compose, Nginx config, full stack test | docker-compose up — all services start |
| 10 | Tests + Final | PyTest suite, security audit, load test, coverage > 80% | pytest --cov shows 80%+, Locust: 100+ req/sec |

| DAY 1 2-3 hrs | Setup + Project Structure + Config Install tools · Create folders · Write config.py · Run first server |
| --- | --- |

## Step 1 — Install Docker Desktop

Docker runs your database (PostgreSQL) and Redis without installing them manually on your PC.

- Go to  https://www.docker.com/products/docker-desktop

- Click  Download for Windows → Install → Restart your computer

- After restart, open Docker Desktop — wait for the whale icon to stop animating

- Open PowerShell and verify:

docker --version # Should show: Docker version 24.x.x

## Step 2 — Install Postman

Postman lets you test your API like a browser — send requests and see responses.

- Go to  https://www.postman.com/downloads/

- Download for Windows → Install → Create free account (or skip)

- Open Postman — you will use it from Day 3 onwards

## Step 3 — Create Project Structure

Open VS Code. Press Ctrl+` to open terminal. Run ALL of these:

mkdir sentinelstream cd sentinelstream python -m venv .venv .venv\Scripts\activate # You should see (.venv) at start of prompt # Create all folders mkdir .github\workflows mkdir app\api\v1 mkdir app\core mkdir app\middleware mkdir app\models mkdir app\schemas mkdir app\services mkdir app\db\crud mkdir app\workers mkdir app\utils mkdir ml migrations\versions tests mkdir docker\nginx frontend\assets\css frontend\assets\js scripts # Create all __init__.py files New-Item app\__init__.py -Force New-Item app\api\__init__.py -Force New-Item app\api\v1\__init__.py -Force New-Item app\core\__init__.py -Force New-Item app\middleware\__init__.py -Force New-Item app\models\__init__.py -Force New-Item app\schemas\__init__.py -Force New-Item app\services\__init__.py -Force New-Item app\db\__init__.py -Force New-Item app\db\crud\__init__.py -Force New-Item app\workers\__init__.py -Force New-Item app\utils\__init__.py -Force New-Item tests\__init__.py -Force # Create all Python files New-Item app\main.py, app\config.py -Force New-Item app\api\v1\router.py, app\api\v1\transactions.py -Force New-Item app\api\v1\auth.py, app\api\v1\dashboard.py -Force New-Item app\api\v1\rules.py, app\api\v1\health.py -Force New-Item app\core\security.py, app\core\dependencies.py -Force New-Item app\core\exceptions.py -Force New-Item app\models\base.py, app\models\user.py -Force New-Item app\models\transaction.py, app\models\fraud_rule.py -Force New-Item app\models\audit_log.py -Force New-Item app\schemas\transaction.py, app\schemas\auth.py -Force New-Item app\schemas\fraud_rule.py, app\schemas\user.py -Force New-Item app\services\fraud_engine.py, app\services\rule_engine.py -Force New-Item app\services\ml_scorer.py, app\services\cache_service.py -Force New-Item app\services\location_service.py -Force New-Item app\db\base.py, app\db\session.py -Force New-Item app\db\crud\transaction.py, app\db\crud\user.py -Force New-Item app\middleware\idempotency.py, app\middleware\rate_limit.py -Force New-Item app\workers\celery_app.py, app\workers\tasks.py -Force New-Item app\utils\redis_client.py -Force New-Item ml\generate_training_data.py, ml\train_model.py -Force New-Item tests\conftest.py, tests\test_transactions.py -Force New-Item tests\test_auth.py, tests\test_rule_engine.py -Force New-Item tests\test_ml_scorer.py, tests\test_idempotency.py -Force New-Item docker\Dockerfile, docker\nginx\nginx.conf -Force New-Item docker-compose.yml, alembic.ini -Force New-Item requirements.txt, .env.example, README.md -Force New-Item scripts\seed_data.py -Force New-Item .github\workflows\ci.yml -Force

## Step 4 — Write .gitignore (Do This Now — Security)

Open .gitignore in VS Code and paste this. Without it your .env goes to GitHub.

.env .venv/ __pycache__/ *.py[cod] .pytest_cache/ htmlcov/ .coverage ml/fraud_model.joblib *.joblib *.pkl .vscode/ .idea/ dist/ build/ *.egg-info/

## Step 5 — Install All Packages

pip install fastapi uvicorn[standard] sqlalchemy[asyncio] alembic asyncpg pip install redis celery pydantic[email] pydantic-settings pip install python-jose[cryptography] passlib[bcrypt] pip install scikit-learn joblib python-dotenv httpx pip install aioredis fastapi-limiter pip install pytest pytest-asyncio pytest-cov httpx locust pip freeze > requirements.txt alembic init migrations

## Step 6 — Write .env and config.py

Create a file called .env in the root (NOT .env.example — the real one):

# .env DATABASE_URL=postgresql+asyncpg://postgres:password123@localhost:5432/sentinelstream SECRET_KEY=change-this-to-64-random-characters-in-production-never-commit ALGORITHM=HS256 ACCESS_TOKEN_EXPIRE_MINUTES=60 REDIS_URL=redis://localhost:6379/0 CELERY_BROKER_URL=redis://localhost:6379/1 CELERY_RESULT_BACKEND=redis://localhost:6379/2 DEBUG=True ML_MODEL_PATH=ml/fraud_model.joblib ML_RISK_THRESHOLD=0.7 RATE_LIMIT_PER_MINUTE=1000 ALLOWED_ORIGINS=http://localhost:3000,http://localhost:8000

Now open app/config.py and write:

from pydantic_settings import BaseSettings from functools import lru_cache from typing import List class Settings(BaseSettings): DATABASE_URL: str SECRET_KEY: str ALGORITHM: str = 'HS256' ACCESS_TOKEN_EXPIRE_MINUTES: int = 60 REDIS_URL: str = 'redis://localhost:6379/0' CELERY_BROKER_URL: str = 'redis://localhost:6379/1' CELERY_RESULT_BACKEND: str = 'redis://localhost:6379/2' DEBUG: bool = False ML_MODEL_PATH: str = 'ml/fraud_model.joblib' ML_RISK_THRESHOLD: float = 0.7 RATE_LIMIT_PER_MINUTE: int = 1000 ALLOWED_ORIGINS: List[str] = ['http://localhost:3000'] class Config: env_file = '.env' @lru_cache() def get_settings() -> Settings: return Settings() settings = get_settings()

## Step 7 — Write main.py and Start Server

Open app/main.py and write:

from fastapi import FastAPI from fastapi.middleware.cors import CORSMiddleware from app.config import settings app = FastAPI(title='SentinelStream', version='1.0.0') app.add_middleware( CORSMiddleware, allow_origins=settings.ALLOWED_ORIGINS, allow_credentials=True, allow_methods=['*'], allow_headers=['*'], ) @app.get('/health') async def health(): return {'status': 'healthy', 'version': '1.0.0'}

Now start the server:

uvicorn app.main:app --reload # Should show: Uvicorn running on http://127.0.0.1:8000

🧪 DAY 1 TEST — Verify Everything Works - Open browser → go to http://127.0.0.1:8000/health → should return {"status":"healthy"} - Open browser → go to http://127.0.0.1:8000/docs → Swagger UI should appear - Open browser → go to http://127.0.0.1:8000/redoc → ReDoc should appear - Stop server (Ctrl+C) → run: python -c "from app.config import settings; print(settings.DEBUG)" → should print True - If any error: check .venv is activated (you see (.venv) in prompt)

✅ End of Day Checklist - (.venv) appears at start of PowerShell prompt - http://127.0.0.1:8000/health returns {"status":"healthy"} - .gitignore created — .env and .venv are listed in it - requirements.txt has packages listed (not empty) - git init done — git status shows files

| DAY 2 2-3 hrs | Database Models + Alembic Migrations Write all SQLAlchemy models · Run migrations · Verify tables created |
| --- | --- |

## Step 1 — Start Docker (PostgreSQL + Redis)

Open Docker Desktop first. Then run in PowerShell:

# Start PostgreSQL and Redis using Docker (no install needed) docker run -d --name pg -e POSTGRES_PASSWORD=password123 \ -e POSTGRES_DB=sentinelstream -p 5432:5432 postgres:16-alpine docker run -d --name redis -p 6379:6379 redis:7-alpine # Verify both are running docker ps # Should show two containers: pg and redis

## Step 2 — Write models/base.py

from sqlalchemy.orm import DeclarativeBase from sqlalchemy import MetaData NAMING_CONVENTION = { "ix": "ix_%(column_0_label)s", "uq": "uq_%(table_name)s_%(column_0_name)s", "fk": "fk_%(table_name)s_%(column_0_name)s_%(referred_table_name)s", "pk": "pk_%(table_name)s", } class Base(DeclarativeBase): metadata = MetaData(naming_convention=NAMING_CONVENTION)

## Step 3 — Write models/user.py

import uuid from datetime import datetime from sqlalchemy import String, Boolean, Float, DateTime, func from sqlalchemy.orm import Mapped, mapped_column from sqlalchemy.dialects.postgresql import UUID from app.models.base import Base class User(Base): __tablename__ = "users" id: Mapped[uuid.UUID] = mapped_column(UUID(as_uuid=True), primary_key=True, default=uuid.uuid4) email: Mapped[str] = mapped_column(String(255), unique=True, nullable=False, index=True) hashed_password: Mapped[str] = mapped_column(String(255), nullable=False) role: Mapped[str] = mapped_column(String(20), default='user') is_active: Mapped[bool] = mapped_column(Boolean, default=True) home_lat: Mapped[float ¦ None] = mapped_column(Float, nullable=True) home_lng: Mapped[float ¦ None] = mapped_column(Float, nullable=True) created_at: Mapped[datetime] = mapped_column(DateTime(timezone=True), server_default=func.now())

## Step 4 — Write models/transaction.py

import uuid from datetime import datetime from sqlalchemy import String, Numeric, Float, DateTime, ForeignKey, func, Index from sqlalchemy.orm import Mapped, mapped_column from sqlalchemy.dialects.postgresql import UUID from app.models.base import Base class Transaction(Base): __tablename__ = "transactions" id: Mapped[uuid.UUID] = mapped_column(UUID(as_uuid=True), primary_key=True, default=uuid.uuid4) user_id: Mapped[uuid.UUID] = mapped_column(UUID(as_uuid=True), ForeignKey("users.id"), nullable=False) idempotency_key: Mapped[str] = mapped_column(String(255), unique=True, nullable=False) amount: Mapped[float] = mapped_column(Numeric(12,2), nullable=False) currency: Mapped[str] = mapped_column(String(3), default='USD') merchant_name: Mapped[str] = mapped_column(String(255), nullable=False) merchant_category: Mapped[str ¦ None] = mapped_column(String(100), nullable=True) location_lat: Mapped[float ¦ None] = mapped_column(Float, nullable=True) location_lng: Mapped[float ¦ None] = mapped_column(Float, nullable=True) card_last_four: Mapped[str ¦ None] = mapped_column(String(4), nullable=True) status: Mapped[str] = mapped_column(String(20), nullable=False) risk_score: Mapped[float ¦ None] = mapped_column(Numeric(4,3), nullable=True) decline_reason: Mapped[str ¦ None] = mapped_column(String(255), nullable=True) rule_triggered: Mapped[str ¦ None] = mapped_column(String(100), nullable=True) processing_time_ms: Mapped[int ¦ None] = mapped_column(nullable=True) processed_at: Mapped[datetime] = mapped_column(DateTime(timezone=True), server_default=func.now()) __table_args__ = ( Index("ix_txn_user_status", "user_id", "status"), )

## Step 5 — Write models/fraud_rule.py

from datetime import datetime from sqlalchemy import String, Boolean, Integer, DateTime, func from sqlalchemy.orm import Mapped, mapped_column from app.models.base import Base class FraudRule(Base): __tablename__ = "fraud_rules" id: Mapped[int] = mapped_column(Integer, primary_key=True, autoincrement=True) name: Mapped[str] = mapped_column(String(100), nullable=False, unique=True) field_name: Mapped[str] = mapped_column(String(50), nullable=False) operator: Mapped[str] = mapped_column(String(10), nullable=False) threshold_value: Mapped[str] = mapped_column(String(255), nullable=False) action: Mapped[str] = mapped_column(String(20), default='FLAG') priority: Mapped[int] = mapped_column(Integer, default=1) is_active: Mapped[bool] = mapped_column(Boolean, default=True) created_at: Mapped[datetime] = mapped_column(DateTime(timezone=True), server_default=func.now())

## Step 6 — Configure db/session.py

from sqlalchemy.ext.asyncio import AsyncSession, create_async_engine, async_sessionmaker from app.config import settings engine = create_async_engine( settings.DATABASE_URL, echo=settings.DEBUG, pool_size=20, max_overflow=0, pool_pre_ping=True, ) AsyncSessionLocal = async_sessionmaker(engine, class_=AsyncSession, expire_on_commit=False) async def get_db(): async with AsyncSessionLocal() as session: try: yield session await session.commit() except Exception: await session.rollback() raise

## Step 7 — Configure db/base.py (Alembic needs this)

# Import ALL models here so Alembic can detect them from app.models.base import Base # noqa from app.models.user import User # noqa from app.models.transaction import Transaction # noqa from app.models.fraud_rule import FraudRule # noqa

## Step 8 — Configure alembic.ini and env.py

Open alembic.ini. Find the line that says sqlalchemy.url = and replace it:

# In alembic.ini — find this line and change it: sqlalchemy.url = postgresql+psycopg2://postgres:password123@localhost:5432/sentinelstream

Open migrations/env.py. Find target_metadata = None and replace the section:

# Add these imports at the top of migrations/env.py from app.db.base import Base # noqa — this imports all models target_metadata = Base.metadata

## Step 9 — Run Migrations

# Generate the migration file alembic revision --autogenerate -m "initial_schema" # Apply migration — creates all tables in PostgreSQL alembic upgrade head # Verify tables were created docker exec -it pg psql -U postgres -d sentinelstream -c "\dt" # Should show: users, transactions, fraud_rules

🧪 DAY 2 TEST — Verify All Tables Created - Run: docker ps → both pg and redis containers show status 'Up' - Run: alembic upgrade head → should show 'Running upgrade -> xxxx, initial_schema' - Run: docker exec -it pg psql -U postgres -d sentinelstream -c "\dt" → shows 3+ tables - Run: python -c "from app.models.user import User; print('OK')" → should print OK - Run: python -c "from app.db.session import engine; print('OK')" → should print OK

✅ End of Day Checklist - Docker containers 'pg' and 'redis' running (docker ps shows them) - alembic upgrade head ran without errors - Tables visible in PostgreSQL: users, transactions, fraud_rules - All 4 model files written and import without errors

| DAY 3 2-3 hrs | Auth System — JWT + Login Endpoint security.py · auth.py · dependencies.py · Test with Postman |
| --- | --- |

## Step 1 — Write core/security.py

from datetime import datetime, timedelta, timezone from typing import Optional from jose import JWTError, jwt from passlib.context import CryptContext from app.config import settings pwd_context = CryptContext(schemes=['bcrypt'], deprecated='auto') def hash_password(plain: str) -> str: return pwd_context.hash(plain) def verify_password(plain: str, hashed: str) -> bool: return pwd_context.verify(plain, hashed) def create_access_token(data: dict, expires_delta: Optional[timedelta] = None) -> str: to_encode = data.copy() expire = datetime.now(timezone.utc) + (expires_delta or timedelta(minutes=settings.ACCESS_TOKEN_EXPIRE_MINUTES)) to_encode.update({'exp': expire}) return jwt.encode(to_encode, settings.SECRET_KEY, algorithm=settings.ALGORITHM) def decode_token(token: str) -> dict: try: return jwt.decode(token, settings.SECRET_KEY, algorithms=[settings.ALGORITHM]) except JWTError as e: raise ValueError(f'Invalid token: {e}')

## Step 2 — Write core/dependencies.py

from fastapi import Depends, HTTPException, status from fastapi.security import HTTPBearer, HTTPAuthorizationCredentials from sqlalchemy.ext.asyncio import AsyncSession from sqlalchemy import select from app.db.session import get_db from app.models.user import User from app.core.security import decode_token bearer = HTTPBearer() async def get_current_user( credentials: HTTPAuthorizationCredentials = Depends(bearer), db: AsyncSession = Depends(get_db), ) -> User: try: payload = decode_token(credentials.credentials) user_id = payload.get('sub') if not user_id: raise ValueError('No sub in token') except ValueError: raise HTTPException(status_code=status.HTTP_401_UNAUTHORIZED, detail='Invalid token') result = await db.execute(select(User).where(User.id == user_id, User.is_active == True)) user = result.scalar_one_or_none() if not user: raise HTTPException(status_code=status.HTTP_401_UNAUTHORIZED, detail='User not found') return user

## Step 3 — Write schemas/auth.py

from pydantic import BaseModel, EmailStr class LoginRequest(BaseModel): email: EmailStr password: str class TokenResponse(BaseModel): access_token: str token_type: str = 'bearer' expires_in: int

## Step 4 — Write api/v1/auth.py

from fastapi import APIRouter, Depends, HTTPException, status from sqlalchemy.ext.asyncio import AsyncSession from sqlalchemy import select from app.db.session import get_db from app.models.user import User from app.schemas.auth import LoginRequest, TokenResponse from app.core.security import verify_password, create_access_token, hash_password from app.config import settings router = APIRouter(prefix='/auth', tags=['Auth']) @router.post('/token', response_model=TokenResponse) async def login(payload: LoginRequest, db: AsyncSession = Depends(get_db)): result = await db.execute(select(User).where(User.email == payload.email)) user = result.scalar_one_or_none() if not user or not verify_password(payload.password, user.hashed_password): raise HTTPException(status_code=status.HTTP_401_UNAUTHORIZED, detail='Invalid email or password') token = create_access_token({'sub': str(user.id), 'role': user.role}) return TokenResponse(access_token=token, expires_in=settings.ACCESS_TOKEN_EXPIRE_MINUTES * 60) @router.post('/register', response_model=TokenResponse) async def register(payload: LoginRequest, db: AsyncSession = Depends(get_db)): existing = await db.execute(select(User).where(User.email == payload.email)) if existing.scalar_one_or_none(): raise HTTPException(status_code=400, detail='Email already registered') user = User(email=payload.email, hashed_password=hash_password(payload.password)) db.add(user) await db.flush() token = create_access_token({'sub': str(user.id), 'role': user.role}) return TokenResponse(access_token=token, expires_in=settings.ACCESS_TOKEN_EXPIRE_MINUTES * 60)

## Step 5 — Register Routes in main.py

Update app/main.py to include the auth router:

from fastapi import FastAPI from fastapi.middleware.cors import CORSMiddleware from app.config import settings from app.api.v1.auth import router as auth_router app = FastAPI(title='SentinelStream', version='1.0.0') app.add_middleware(CORSMiddleware, allow_origins=settings.ALLOWED_ORIGINS, allow_credentials=True, allow_methods=['*'], allow_headers=['*']) app.include_router(auth_router, prefix='/api/v1') @app.get('/health') async def health(): return {'status': 'healthy'}

🧪 DAY 3 TEST — Test Auth in Postman - Start server: uvicorn app.main:app --reload - Open Postman → New Request → POST → http://127.0.0.1:8000/api/v1/auth/register - Body → raw → JSON → paste: {"email":"test@bank.com","password":"secure123"} - Click Send → should get 200 with access_token in response - Copy the access_token value - New Request → POST → http://127.0.0.1:8000/api/v1/auth/token → same body → should get new token - Wrong password test: change password to 'wrong' → should get 401 Unauthorized - Go to http://127.0.0.1:8000/docs → try /auth/token there too

✅ End of Day Checklist - POST /auth/register returns access_token - POST /auth/token with correct credentials returns access_token - POST /auth/token with wrong password returns 401 - Token can be decoded at jwt.io — paste it there to verify

| DAY 4 2-3 hrs | Core Transaction Endpoint Pydantic schemas · CRUD functions · POST /transaction · GET endpoints |
| --- | --- |

## Step 1 — Write schemas/transaction.py

import uuid, re from decimal import Decimal from typing import Optional from pydantic import BaseModel, Field, field_validator class TransactionRequest(BaseModel): user_id: uuid.UUID amount: Decimal = Field(..., gt=0, le=999999.99, decimal_places=2) currency: str = Field(default='USD', min_length=3, max_length=3) merchant_name: str = Field(..., min_length=1, max_length=255) merchant_category: Optional[str] = Field(None, max_length=100) location_lat: Optional[float] = Field(None, ge=-90, le=90) location_lng: Optional[float] = Field(None, ge=-180, le=180) card_last_four: Optional[str] = Field(None, min_length=4, max_length=4) @field_validator('merchant_name', 'merchant_category', mode='before') @classmethod def strip_html(cls, v): if v: return re.sub(r'<[^>]+>', '', str(v)).strip() return v class TransactionResponse(BaseModel): transaction_id: uuid.UUID status: str risk_score: Optional[float] reason: Optional[str] rule_triggered: Optional[str] processing_time_ms: int

## Step 2 — Write db/crud/transaction.py

import uuid from sqlalchemy.ext.asyncio import AsyncSession from sqlalchemy import select from app.models.transaction import Transaction async def create_transaction(db: AsyncSession, **kwargs) -> Transaction: txn = Transaction(**kwargs) db.add(txn) await db.flush() return txn async def get_transaction_by_id(db: AsyncSession, txn_id: uuid.UUID): result = await db.execute(select(Transaction).where(Transaction.id == txn_id)) return result.scalar_one_or_none() async def get_transactions_by_user(db: AsyncSession, user_id: uuid.UUID, limit=50): result = await db.execute( select(Transaction).where(Transaction.user_id == user_id) .order_by(Transaction.processed_at.desc()).limit(limit) ) return result.scalars().all()

## Step 3 — Write api/v1/transactions.py (basic version)

import time, uuid from fastapi import APIRouter, Depends, Header, HTTPException from sqlalchemy.ext.asyncio import AsyncSession from app.db.session import get_db from app.schemas.transaction import TransactionRequest, TransactionResponse from app.db.crud.transaction import create_transaction, get_transaction_by_id from app.core.dependencies import get_current_user from app.models.user import User router = APIRouter(prefix='/transactions', tags=['Transactions']) @router.post('/', response_model=TransactionResponse) async def submit_transaction( payload: TransactionRequest, db: AsyncSession = Depends(get_db), current_user: User = Depends(get_current_user), idempotency_key: str = Header(..., alias='Idempotency-Key'), ): start = time.perf_counter() # PLACEHOLDER: fraud analysis will be added Day 6-7 status = 'APPROVED' risk_score = 0.1 ms = round((time.perf_counter() - start) * 1000) txn = await create_transaction( db, user_id=payload.user_id, idempotency_key=idempotency_key, amount=payload.amount, currency=payload.currency, merchant_name=payload.merchant_name, merchant_category=payload.merchant_category, location_lat=payload.location_lat, location_lng=payload.location_lng, card_last_four=payload.card_last_four, status=status, risk_score=risk_score, processing_time_ms=ms, ) return TransactionResponse(transaction_id=txn.id, status=status, risk_score=float(risk_score), reason=None, rule_triggered=None, processing_time_ms=ms) @router.get('/{txn_id}') async def get_transaction(txn_id: uuid.UUID, db: AsyncSession = Depends(get_db), current_user: User = Depends(get_current_user)): txn = await get_transaction_by_id(db, txn_id) if not txn: raise HTTPException(status_code=404, detail='Transaction not found') return txn

Add transaction router to main.py:

from app.api.v1.transactions import router as txn_router app.include_router(txn_router, prefix='/api/v1')

🧪 DAY 4 TEST — Test Transaction Endpoint in Postman - Start server: uvicorn app.main:app --reload - Register a user first (Day 3 step) — copy the access_token - New POST request → http://127.0.0.1:8000/api/v1/transactions/ - Headers tab: add Authorization = Bearer YOUR_TOKEN_HERE - Headers tab: add Idempotency-Key = txn-test-001 - Body → raw → JSON: {"user_id":"YOUR_USER_UUID","amount":100.00,"merchant_name":"Test Shop","currency":"USD"} - Click Send → should get 200 with transaction_id, status: APPROVED - Send same request again (same Idempotency-Key) → should still get 200 (not error) - Send without Authorization header → should get 403 or 401

✅ End of Day Checklist - POST /transactions/ with valid JWT returns transaction_id - Transaction appears in PostgreSQL: docker exec -it pg psql -U postgres -d sentinelstream -c "SELECT * FROM transactions LIMIT 5;" - GET /transactions/{id} returns the transaction - Request without JWT returns 401/403

| DAY 5 2-3 hrs | Redis — Cache + Idempotency + Rate Limiting cache_service.py · idempotency.py · rate_limit.py · verify <200ms |
| --- | --- |

## Step 1 — Write utils/redis_client.py

import redis.asyncio as aioredis from app.config import settings _redis = None async def get_redis(): global _redis if _redis is None: _redis = aioredis.from_url(settings.REDIS_URL, encoding='utf-8', decode_responses=True) return _redis

## Step 2 — Write services/cache_service.py

import json, uuid from typing import Optional from sqlalchemy.ext.asyncio import AsyncSession from sqlalchemy import select from app.utils.redis_client import get_redis from app.models.user import User USER_CACHE_TTL = 3600 async def get_user_profile(user_id: uuid.UUID, db: AsyncSession) -> Optional[dict]: redis = await get_redis() key = f'user:{user_id}' cached = await redis.get(key) if cached: return json.loads(cached) # Cache HIT result = await db.execute(select(User).where(User.id == user_id, User.is_active == True)) user = result.scalar_one_or_none() if not user: return None profile = {'id':str(user.id),'email':user.email,'role':user.role,'home_lat':user.home_lat,'home_lng':user.home_lng} await redis.setex(key, USER_CACHE_TTL, json.dumps(profile)) # Store with TTL return profile

## Step 3 — Write middleware/idempotency.py

import json, re from starlette.middleware.base import BaseHTTPMiddleware from starlette.requests import Request from starlette.responses import JSONResponse, Response from app.utils.redis_client import get_redis IDEMPOTENCY_TTL = 86400 # 24 hours class IdempotencyMiddleware(BaseHTTPMiddleware): async def dispatch(self, request: Request, call_next): if request.method != 'POST' or '/transaction' not in request.url.path: return await call_next(request) key = request.headers.get('Idempotency-Key') if not key: return JSONResponse(status_code=422, content={'detail':'Idempotency-Key header required'}) if not re.match(r'^[a-zA-Z0-9_\-]{4,64}$', key): return JSONResponse(status_code=422, content={'detail':'Invalid Idempotency-Key format'}) redis = await get_redis() cached = await redis.get(f'idem:{key}') if cached: return JSONResponse(content=json.loads(cached), headers={'X-Idempotent-Replay':'true'}) response = await call_next(request) if response.status_code == 200: body = b'' async for chunk in response.body_iterator: body += chunk await redis.setex(f'idem:{key}', IDEMPOTENCY_TTL, body.decode()) return Response(content=body, status_code=200, headers=dict(response.headers), media_type=response.media_type) return response

Add middleware to main.py:

from app.middleware.idempotency import IdempotencyMiddleware app.add_middleware(IdempotencyMiddleware)

🧪 DAY 5 TEST — Verify Redis Cache + Idempotency - Send POST /transaction with Idempotency-Key: txn-redis-test-001 - Send exact same request again → response header should contain X-Idempotent-Replay: true - Check Redis: docker exec -it redis redis-cli GET idem:txn-redis-test-001 → should show JSON - Check Redis user cache: docker exec -it redis redis-cli KEYS user:* → should show key after first transaction - Send POST without Idempotency-Key header → should get 422 - Timing test: add print(f'Time: {ms}ms') in transactions.py → should show < 50ms (no ML yet)

✅ End of Day Checklist - Redis caching working — second request returns X-Idempotent-Replay header - User profile cached in Redis after first request - Request without Idempotency-Key returns 422 - Request without JWT returns 401

| DAY 6 2-3 hrs | Rule Engine — Partner Codes This RuleEngine class · DB-driven rules · operators · priority · testing |
| --- | --- |

Who codes Day 6? This is YOUR PARTNER's main task. You can help but partner leads. While partner codes rule_engine.py, you continue on: → Write the seed_data.py script to insert test fraud rules → Write api/v1/rules.py endpoints (GET rules, POST new rule) → Prepare for Day 7 by reading about Isolation Forest

## Step 1 — Partner: Write services/rule_engine.py

import json, logging from typing import Optional from sqlalchemy.ext.asyncio import AsyncSession from sqlalchemy import select from app.models.fraud_rule import FraudRule from app.utils.redis_client import get_redis logger = logging.getLogger(__name__) RULE_CACHE_TTL = 60 class RuleEngine: async def load_rules(self, db: AsyncSession) -> list: redis = await get_redis() cached = await redis.get('fraud_rules') if cached: return json.loads(cached) result = await db.execute( select(FraudRule).where(FraudRule.is_active == True).order_by(FraudRule.priority.desc()) ) rules = result.scalars().all() rules_dict = [{'field':r.field_name,'op':r.operator,'val':r.threshold_value,'action':r.action,'name':r.name} for r in rules] await redis.setex('fraud_rules', RULE_CACHE_TTL, json.dumps(rules_dict)) return rules_dict async def evaluate(self, txn_data: dict, db: AsyncSession) -> Optional[dict]: rules = await self.load_rules(db) for rule in rules: field_val = txn_data.get(rule['field']) if field_val is None: continue triggered = False try: fv, rv = float(field_val), float(rule['val']) if rule['op'] == '>' : triggered = fv > rv elif rule['op'] == '<' : triggered = fv < rv elif rule['op'] == '>=' : triggered = fv >= rv elif rule['op'] == '<=' : triggered = fv <= rv elif rule['op'] == '=' : triggered = fv == rv elif rule['op'] == '!=' : triggered = fv != rv except (ValueError, TypeError): triggered = str(field_val).lower() == str(rule['val']).lower() if triggered: logger.info(f"Rule '{rule['name']}' triggered") return {'name': rule['name'], 'action': rule['action']} return None

## Step 2 — You: Write scripts/seed_data.py

import asyncio from app.db.session import AsyncSessionLocal from app.models.user import User from app.models.fraud_rule import FraudRule from app.core.security import hash_password async def seed(): async with AsyncSessionLocal() as db: # Create admin user admin = User(email='admin@sentinelstream.com', hashed_password=hash_password('admin123'), role='admin') db.add(admin) # Create test user user = User(email='test@bank.com', hashed_password=hash_password('password123'), home_lat=37.7749, home_lng=-122.4194) db.add(user) # Add default fraud rules rules = [ FraudRule(name='high_amount', field_name='amount', operator='>', threshold_value='5000', action='DECLINE', priority=10), FraudRule(name='crypto_merchant', field_name='merchant_category', operator='=', threshold_value='cryptocurrency', action='FLAG', priority=8), FraudRule(name='gambling', field_name='merchant_category', operator='=', threshold_value='gambling', action='FLAG', priority=7), ] for r in rules: db.add(r) await db.commit() print('Seeded: admin user, test user, 3 fraud rules') asyncio.run(seed())

# Run it: python scripts/seed_data.py

🧪 DAY 6 TEST — Rule Engine Fires Correctly - Run seed_data.py first: python scripts/seed_data.py - Login with test user: POST /auth/token with test@bank.com / password123 - Submit transaction with amount: 7500 → status should still be APPROVED (rule engine not wired yet — that's Day 8) - Partner test: python -c "from app.services.rule_engine import RuleEngine; print('import OK')" - Check rules in DB: docker exec -it pg psql -U postgres -d sentinelstream -c "SELECT * FROM fraud_rules;" - Check Redis after loading rules: docker exec -it redis redis-cli GET fraud_rules

✅ End of Day Checklist - seed_data.py runs without errors - 3 fraud rules visible in fraud_rules table - Test user (test@bank.com) can log in and get JWT - Partner: rule_engine.py imports without errors

| DAY 7 2-3 hrs | ML Model — Partner Codes This Training data · Isolation Forest · ml_scorer.py · Wire into pipeline |
| --- | --- |

Who codes Day 7? This is YOUR PARTNER's main task. While partner trains model and writes ml_scorer.py, you: → Wire fraud_engine.py to call rule_engine + ml_scorer → Update POST /transaction to use the real fraud engine → Add timing logs to verify <200ms

## Step 1 — Partner: Generate Training Data + Train Model

# Install extra ML packages pip install pandas numpy # Run training data generator (write ml/generate_training_data.py first) python ml/generate_training_data.py # Creates ml/training_data.csv # Run training script (write ml/train_model.py first) python ml/train_model.py # Creates ml/fraud_model.joblib # Prints precision/recall scores

## Step 2 — You: Write services/fraud_engine.py

from dataclasses import dataclass from typing import Optional from sqlalchemy.ext.asyncio import AsyncSession from app.schemas.transaction import TransactionRequest from app.services.rule_engine import RuleEngine from app.config import settings @dataclass class FraudDecision: status: str risk_score: float reason: Optional[str] rule_triggered: Optional[str] class FraudEngine: def __init__(self, db: AsyncSession): self.db = db self.rule_engine = RuleEngine() async def analyze(self, txn: TransactionRequest, user_profile: dict) -> FraudDecision: txn_data = { 'amount': float(txn.amount), 'merchant_category': txn.merchant_category or '', 'location_lat': txn.location_lat, 'location_lng': txn.location_lng, } # Step 1: Check rules rule_result = await self.rule_engine.evaluate(txn_data, self.db) # Step 2: ML scoring (import lazily to avoid startup failure if model missing) try: from app.services.ml_scorer import MLScorer scorer = MLScorer() risk_score = scorer.score(txn, user_profile) except Exception: risk_score = 0.1 # Fallback if model not ready # Step 3: Combine if rule_result and rule_result['action'] == 'DECLINE': return FraudDecision('DECLINED', risk_score, f"Rule: {rule_result['name']}", rule_result['name']) if risk_score >= settings.ML_RISK_THRESHOLD: return FraudDecision('DECLINED', risk_score, 'ML_HIGH_RISK', None) if rule_result and rule_result['action'] == 'FLAG': return FraudDecision('FLAGGED', risk_score, f"Rule: {rule_result['name']}", rule_result['name']) return FraudDecision('APPROVED', risk_score, None, None)

## Step 3 — Wire Fraud Engine into POST /transaction

Update api/v1/transactions.py — replace the placeholder logic:

from app.services.fraud_engine import FraudEngine from app.services.cache_service import get_user_profile # Inside submit_transaction(): user_profile = await get_user_profile(payload.user_id, db) if not user_profile: raise HTTPException(404, 'User not found') engine = FraudEngine(db=db) result = await engine.analyze(payload, user_profile) # Replace status/risk_score with result.status / result.risk_score

🧪 DAY 7 TEST — Full Pipeline with ML + Rules - Start server: uvicorn app.main:app --reload - Submit transaction with amount: 7500, category: cryptocurrency - Should return status: DECLINED (high_amount rule fires first) - Submit transaction with amount: 45, category: food - Should return status: APPROVED with low risk score - Check timing: look at processing_time_ms in response — should be < 200ms - Partner test ML: python -c "from app.services.ml_scorer import MLScorer; s=MLScorer(); print('Model loaded:', s._pipeline is not None)"

✅ End of Day Checklist - $7500 crypto transaction returns DECLINED - $45 food transaction returns APPROVED - processing_time_ms is under 200ms - ML model file exists: ls ml/fraud_model.joblib

| DAY 8 2-3 hrs | Celery + Webhooks + Email Alerts celery_app.py · tasks.py · webhook delivery · retry logic |
| --- | --- |

## Step 1 — Write workers/celery_app.py

from celery import Celery from app.config import settings celery_app = Celery( 'sentinelstream', broker=settings.CELERY_BROKER_URL, backend=settings.CELERY_RESULT_BACKEND, ) celery_app.conf.update( task_serializer='json', accept_content=['json'], result_serializer='json', timezone='UTC', task_acks_late=True, )

## Step 2 — Write workers/tasks.py

import httpx, logging from app.workers.celery_app import celery_app logger = logging.getLogger(__name__) @celery_app.task(bind=True, max_retries=3) def send_webhook_task(self, txn_id: str, merchant_url: str, status: str): try: with httpx.Client(timeout=10.0) as client: response = client.post(merchant_url, json={'transaction_id':txn_id,'status':status}) response.raise_for_status() logger.info(f'Webhook delivered for {txn_id}: {response.status_code}') except Exception as exc: logger.warning(f'Webhook failed for {txn_id}: {exc}') # Exponential backoff: retry after 10s, 30s, 90s raise self.retry(exc=exc, countdown=10 * (2 ** self.request.retries)) @celery_app.task def send_alert_email_task(txn_id: str, risk_score: float): # In production: use SendGrid or AWS SES logger.warning(f'HIGH RISK ALERT: Transaction {txn_id} risk_score={risk_score}')

## Step 3 — Queue Tasks from POST /transaction

Add to api/v1/transactions.py after the DB write:

from app.workers.tasks import send_webhook_task, send_alert_email_task # After txn = await create_transaction(...): send_webhook_task.delay(str(txn.id), 'https://httpbin.org/post', result.status) if result.risk_score and result.risk_score > 0.9: send_alert_email_task.delay(str(txn.id), result.risk_score)

## Step 4 — Start Celery Worker (separate terminal)

# Open a NEW PowerShell window — keep server running in the first one cd sentinelstream .venv\Scripts\activate celery -A app.workers.celery_app worker --loglevel=info # Should show: [celery@yourpc] ready.

🧪 DAY 8 TEST — Verify Celery Webhooks Work - Start server in terminal 1: uvicorn app.main:app --reload - Start celery in terminal 2: celery -A app.workers.celery_app worker --loglevel=info - Submit a transaction in Postman - In Celery terminal: should see task received, then webhook delivered to httpbin.org - Check httpbin response: go to https://httpbin.org/post in browser (it echoes requests) - Submit high-risk transaction (amount>5000, crypto) → Celery terminal shows ALERT log - Kill Celery worker, submit transaction → server should still respond (webhook queued not blocking)

✅ End of Day Checklist - Celery worker starts without errors - Webhook task appears in Celery logs after transaction - Server response is not blocked by webhook delivery - High-risk transaction triggers alert log in Celery

| DAY 9 2-3 hrs | Docker + Nginx — Full Stack Containerized Dockerfile · docker-compose.yml · nginx.conf · docker-compose up |
| --- | --- |

## Step 1 — Write docker/Dockerfile

FROM python:3.11-slim RUN groupadd -r app && useradd -r -g app app WORKDIR /app COPY requirements.txt . RUN pip install --no-cache-dir -r requirements.txt COPY . . USER app EXPOSE 8000 CMD ["uvicorn", "app.main:app", "--host", "0.0.0.0", "--port", "8000", "--workers", "2"]

## Step 2 — Write docker-compose.yml (at ROOT)

version: '3.9' services: fastapi: build: . env_file: .env ports: ['8000:8000'] depends_on: postgres: {condition: service_healthy} redis: {condition: service_healthy} restart: unless-stopped postgres: image: postgres:16-alpine environment: POSTGRES_DB: sentinelstream POSTGRES_USER: postgres POSTGRES_PASSWORD: password123 volumes: ['postgres_data:/var/lib/postgresql/data'] ports: ['5432:5432'] healthcheck: test: ['CMD-SHELL', 'pg_isready -U postgres'] interval: 5s retries: 5 redis: image: redis:7-alpine ports: ['6379:6379'] healthcheck: test: ['CMD', 'redis-cli', 'ping'] interval: 5s retries: 5 celery_worker: build: . command: celery -A app.workers.celery_app worker --loglevel=info env_file: .env depends_on: [redis, postgres] restart: unless-stopped nginx: image: nginx:alpine ports: ['80:80'] volumes: ['./docker/nginx/nginx.conf:/etc/nginx/conf.d/default.conf'] depends_on: [fastapi] volumes: postgres_data:

## Step 3 — Write docker/nginx/nginx.conf

upstream fastapi { server fastapi:8000; } server { listen 80; client_max_body_size 5m; location / { proxy_pass http://fastapi; proxy_set_header Host $host; proxy_set_header X-Real-IP $remote_addr; proxy_set_header X-Forwarded-For $proxy_add_x_forwarded_for; proxy_read_timeout 60s; } }

## Step 4 — Start Full Stack

# Update .env — change localhost to service names for Docker # DATABASE_URL=postgresql+asyncpg://postgres:password123@postgres:5432/sentinelstream # REDIS_URL=redis://redis:6379/0 # CELERY_BROKER_URL=redis://redis:6379/1 # Build and start everything docker-compose up --build # In a second terminal, run migrations inside the container: docker-compose exec fastapi alembic upgrade head docker-compose exec fastapi python scripts/seed_data.py

🧪 DAY 9 TEST — Full Docker Stack - Run: docker-compose up --build → should show all 5 services starting - Wait for 'Application startup complete' in fastapi logs - Open Postman → change URL from 127.0.0.1:8000 to localhost:80 (going through Nginx now) - POST http://localhost:80/api/v1/auth/token → should return JWT - POST http://localhost:80/api/v1/transactions/ → should work end-to-end - Run: docker-compose ps → all services should show 'Up' - Stop one service: docker-compose stop celery_worker → transactions should still work (webhooks queue up)

✅ End of Day Checklist - docker-compose up starts all 5 services without errors - API accessible on http://localhost:80 - Migrations run inside container without errors - All 4 services show 'Up' in docker-compose ps

| DAY 10 2-3 hrs | Tests + Security Audit + Load Test PyTest suite · 80%+ coverage · Locust load test · Security checklist |
| --- | --- |

## Step 1 — Write tests/conftest.py

import pytest, asyncio from httpx import AsyncClient, ASGITransport from sqlalchemy.ext.asyncio import create_async_engine, async_sessionmaker, AsyncSession from app.main import app from app.db.session import get_db from app.models.base import Base from app.core.security import hash_password from app.models.user import User TEST_DB = 'postgresql+asyncpg://postgres:password123@localhost:5432/sentinelstream_test' @pytest.fixture(scope='session') def event_loop(): loop = asyncio.new_event_loop() yield loop loop.close() @pytest.fixture(scope='session') async def test_db(): engine = create_async_engine(TEST_DB) async with engine.begin() as conn: await conn.run_sync(Base.metadata.create_all) session_factory = async_sessionmaker(engine, class_=AsyncSession, expire_on_commit=False) yield session_factory async with engine.begin() as conn: await conn.run_sync(Base.metadata.drop_all) @pytest.fixture async def client(test_db): async def override_get_db(): async with test_db() as session: yield session app.dependency_overrides[get_db] = override_get_db async with AsyncClient(transport=ASGITransport(app=app), base_url='http://test') as ac: yield ac app.dependency_overrides.clear()

## Step 2 — Write tests/test_auth.py

import pytest @pytest.mark.asyncio async def test_register_success(client): r = await client.post('/api/v1/auth/register', json={'email':'new@test.com','password':'pass123'}) assert r.status_code == 200 assert 'access_token' in r.json() @pytest.mark.asyncio async def test_login_wrong_password(client): await client.post('/api/v1/auth/register', json={'email':'user@test.com','password':'correct'}) r = await client.post('/api/v1/auth/token', json={'email':'user@test.com','password':'wrong'}) assert r.status_code == 401 @pytest.mark.asyncio async def test_transaction_without_auth(client): r = await client.post('/api/v1/transactions/', json={'user_id':'550e8400-e29b-41d4-a716-446655440000','amount':100,'merchant_name':'Test'}) assert r.status_code in [401, 403] @pytest.mark.asyncio async def test_missing_idempotency_key(client): reg = await client.post('/api/v1/auth/register', json={'email':'idem@test.com','password':'pass123'}) token = reg.json()['access_token'] r = await client.post('/api/v1/transactions/', headers={'Authorization': f'Bearer {token}'}, json={'user_id':'550e8400-e29b-41d4-a716-446655440000','amount':100,'merchant_name':'Test'}) assert r.status_code == 422

## Step 3 — Write tests/test_transactions.py

import pytest, uuid @pytest.mark.asyncio async def test_transaction_approved(client): reg = await client.post('/api/v1/auth/register', json={'email':'txn@test.com','password':'pass'}) token = reg.json()['access_token'] user_id = str(uuid.uuid4()) r = await client.post('/api/v1/transactions/', headers={'Authorization': f'Bearer {token}', 'Idempotency-Key': 'test-txn-001'}, json={'user_id': user_id, 'amount': 50.00, 'merchant_name': 'Starbucks', 'merchant_category': 'food'}) assert r.status_code == 200 data = r.json() assert 'transaction_id' in data assert data['status'] in ['APPROVED', 'FLAGGED', 'DECLINED'] assert 0.0 <= data['risk_score'] <= 1.0 @pytest.mark.asyncio async def test_idempotency_returns_same_result(client): reg = await client.post('/api/v1/auth/register', json={'email':'idem2@test.com','password':'pass'}) token = reg.json()['access_token'] payload = {'user_id': str(uuid.uuid4()), 'amount': 50.00, 'merchant_name': 'Shop'} headers = {'Authorization': f'Bearer {token}', 'Idempotency-Key': 'idem-key-777'} r1 = await client.post('/api/v1/transactions/', headers=headers, json=payload) r2 = await client.post('/api/v1/transactions/', headers=headers, json=payload) assert r1.json()['transaction_id'] == r2.json()['transaction_id'] @pytest.mark.asyncio async def test_amount_validation(client): reg = await client.post('/api/v1/auth/register', json={'email':'val@test.com','password':'pass'}) token = reg.json()['access_token'] r = await client.post('/api/v1/transactions/', headers={'Authorization': f'Bearer {token}', 'Idempotency-Key': 'val-001'}, json={'user_id': str(uuid.uuid4()), 'amount': -50, 'merchant_name': 'Shop'}) assert r.status_code == 422

## Step 4 — Run Tests + Coverage

# Create a test database first docker exec -it pg psql -U postgres -c 'CREATE DATABASE sentinelstream_test;' # Run all tests pytest tests/ -v # Run with coverage report pytest tests/ --cov=app --cov-report=term-missing # Target: > 80% coverage # If below 80%: add more test cases to test_transactions.py

## Step 5 — Load Test with Locust

Create a file called locustfile.py in the root:

from locust import HttpUser, task, between class TransactionUser(HttpUser): wait_time = between(0.1, 0.5) token = None def on_start(self): r = self.client.post('/api/v1/auth/token', json={'email':'test@bank.com','password':'password123'}) self.token = r.json().get('access_token') @task def submit_transaction(self): import uuid self.client.post('/api/v1/transactions/', headers={'Authorization': f'Bearer {self.token}', 'Idempotency-Key': str(uuid.uuid4())}, json={'user_id': '550e8400-e29b-41d4-a716-446655440000', 'amount': 150.00, 'merchant_name': 'Test Shop'}) # Run: locust -f locustfile.py --host=http://localhost:8000 # Open http://localhost:8089 → set 50 users, spawn rate 5 → Start # Target: 100+ requests/second with < 200ms avg response time

## Step 6 — Security Checklist

Security Audit — Test Every One of These 1. SQL Injection: POST /auth/token with email: test' OR 1=1 -- → should return 401 not 200 2. JWT tampering: change 1 character in your token → should return 401 3. JWT alg:none: try forging a token with alg:none → should be rejected 4. Rate limit: send 1100 requests quickly → should get 429 after 1000 5. Oversized payload: send a 10MB request body → Nginx should block it 6. Missing fields: POST /transaction without amount → should get 422 7. Access other user: change user_id to another UUID → should get 403 8. Negative amount: amount: -500 → Pydantic should reject with 422 9. XSS in merchant_name: <script>alert('xss')</script> → tags stripped by validator 10. Check .env not in git: git log --all --full-history -- .env → should show nothing

# Final Deliverable Checklist — Submit This

Everything your trainer expects to see ✅ GitHub repo with develop branch and multiple feature branches ✅ POST /transaction returns decision in < 200ms ✅ ML risk score 0.0–1.0 in every transaction response ✅ Rule Engine: $7500 crypto transaction returns DECLINED ✅ Idempotency: same key returns same response (no duplicate DB row) ✅ Rate limiting: 429 returned after 1000 requests/minute ✅ Celery: webhook queued async — server response not blocked ✅ docker-compose up starts all 5 services in one command ✅ pytest --cov=app shows > 80% coverage ✅ Locust shows 100+ req/sec sustained ✅ Security audit: all 10 checks passed ✅ /docs Swagger UI shows all endpoints with auth

Zaalima Development  —  Python Elite Track  —  Q4 2025

Building the Future, One Line at a Time.